## Slide 1: Template for CORAS Risk Analysis

## Slide 2: The eight steps of a CORAS risk analysis

## Slide 3: CORAS Palette
<description>
<description>
Make the CORAS diagrams in the PPT slides by copy-and-paste from this palette
<name>
<name>
<name>
<description>
<v>
<name>
<name>
<description>
<description>
<name>

## Slide 4: Step 1: Preparation for the analysis
Objective: do the necessary initial preparations prior to the actual startup of the analysis
Tasks:
  Contact the customer for the case study
  Roughly setting the scope and focus
Notes: This step can be skipped in the report, as the participants have listened to the scenario presented by Customer (on Monday)

## Slide 5: Step 2: Customer presentation of the target
Objective: achieve an initial understanding of the target of risk analysis
Tasks:
  Customer presentation on the target
  Target to be understood by risk analysts
  Set the focus of the analysis
On the following blank slides you should add:
  Description of the target:
    The overall goals of the analysis
    The target that wishes to have analyzed

## Slide 6: Target of the Analysis

## Slide 7: Step 3: Refining the target description using asset diagrams
Objective: ensure a common and more precise understanding of the target analysis, including its scope, focus, and main assets
Task:
  The target is understood by the risk analysts
  Identify the parties and assets
  Conduct a high-level analysis:
    The first threats, vulnerabilities, threat scenarios and unwanted incidents are identified.
On the following blank slides you should add:
  Asset diagram
  High-level analysis: preliminary list of Unwanted incidents

## Slide 8: Asset Diagram
<name>
<name>
<name>
<name>
<name>

## Slide 9: High Level Analysis
Who/ What is the cause? | How? What may happen? What does it harm? | What makes this possible?
… | … | …..
…. | …. | …..

## Slide 10: Step 4: Approval of the target description
Objective: decide a ranking of the assets; establish scales for estimating risks and criteria for evaluate risks
Tasks:
  Define:
    Likelihood scale and its description
    Consequence scale for each direct asset
  Risk function is determined
  Agree on Risk evaluation criteria
On the following blank slides you should add:
  Likelihood and Consequence scales
  Risk function
  Risk evaluation criteria

## Slide 11: Likelihood and Consequence Scale

## Slide 12: Risk Function and Evaluation Criteria

## Slide 13: Step 5: Risk Identification using Threat diagrams
Objective: Identify and document risks through the identification and documentation of unwanted incidents, threats, threat scenarios and vulnerabilities
Tasks:
  Identify risk that might harm clients’ assets
    How a threat exploits a vulnerability to cause an unwanted incident that harms the client’s asset
    (proposed) Sub steps:
      Identify Assets and Threats
      Identify Unwanted Incidents
      Identify Threat Scenarios
      Identify Vulnerabilities
On the following blank slides you should add:
  Threat diagram
Notes: Party: An organization, company, person, group or other body on whose behalf a risk analysis is conducted

## Slide 14: Threat Diagrams
Create your threat diagrams in the following slides, one diagram per slide
  Each diagram should be about one "topic" or "issue"
  For example, one diagram can address e.g. one asset, one particular kind of threat, one particular part of the target, etc.
Complete first the risk identification, i.e. create all diagrams without considering likelihoods and consequences
Once the risk identification is completed, use the diagrams to proceed with the risk analysis
The next slide gives a skeleton that can be used as a starting point

## Slide 15
<description>
<description>
<name>
<name>
<name>
<description>
<name>
<description>
<name>
<description>
<description>
<description>
<description>
<name>

## Slide 17: Step 6: Risk estimation using threat diagrams
Objective: determine risk level of the identified risks
Tasks: base on likelihood and consequence scale approved in Step 4
  Assign likelihood estimated for each Threat Scenario
  Assign likelihood estimated for each Unwanted Incidents
  Assign consequence caused by each Unwanted Incidents on each Asset (the consequence is denoted on “impact” relation
On the following blank slides you should add:
  Completed Threat diagrams with likelihood and consequences assigned
Notes: Party: An organization, company, person, group or other body on whose behalf a risk analysis is conducted

## Slide 18: Threat Diagrams
Create your Threat diagrams in the following slides
Copy-and-past the threat diagrams from step 5 and document likelihood and consequences by annotating these diagrams

## Slide 19
<description>
<description>
<name>
<name>
<name>
<description>
<name>
<description>
<name>
<description>
<description>
<description>
<description>
<name>

## Slide 21: Step 7: Risk evaluation using Risk diagram
Objective: decide which of the identified risks are acceptable and which must be further evaluated for possible treatment
Tasks:
  Evaluate the identified risks:
    Enter the risks into the Risk Function (from step 4)
    Evaluate which risks are acceptable and which are not
  Summarize the risk picture by Risk Diagram
On the following blank slides you should add:
  Completed Risk Function
  Risk Diagram with evaluation result
Notes: Party: An organization, company, person, group or other body on whose behalf a risk analysis is conducted

## Slide 22: Risk Function

## Slide 23: Risk Diagram
<name>
<name>
<name>
<name>
<ID: description>
<ID: description>
<ID: description>
<name>
<name>

## Slide 24: Table Summary of Risk Assessment
Asset | Risk | Likelihood | Consequence | Risk level

## Slide 25: Step 8: Risk treatment using Treatment diagram
Objective: identify cost effective treatments for the unacceptable risks
Task:
  Identify Treatment Scenario for unacceptable risks:
    What can we do to reduce the risks to an acceptable (or monitor) level?
  Create Treatment diagram
  Summarize by Treatment Overview diagram
  Evaluate treatment: estimate the cost-benefit of each treatment, and decide which ones to implement
  Summarize the risks and treatments by filling in the overall summary table
On the following blank slides you should add:
  Treatment diagram (=Threat diagram with Treatment added)
  Treatment Overview diagram
  Treatment evaluation
  Overall summary table

## Slide 26: Treatment Diagrams
Create your treatment diagrams in the following slides
  How: Copy-and-past the threat diagrams from step 6 and document treatments by annotating these diagrams
Create your treatment overview diagrams in the following slides
  How: Copy-and-past the risk diagrams from step 7 and document treatments by annotating these diagrams

## Slide 27: Treatment Diagrams

## Slide 28: Treatment Overview Diagrams

## Slide 29: Treatment Evaluation
Treatment | Cost | Risk | Risk reduction | Select to implement

## Slide 30: Overall Summary
In the group USB stick there is an Excel template of the summary table. Please, put the summary of the results of your analysis in the table and save it as .xlsx or .xls file.